WIZARDGENIE PRODUCTION MANUAL

Rage of Ratels

Single walkthrough for Fable 5 inside WizardGenie

A decision-complete build manual for the Sorceress 3D-to-2D asset pipeline, browser-game architecture, combat systems, vertical slice, campaign data, and release checks.

| Document | Value |
| --- | --- |
| Version | 1.0 — July 2026 |
| Primary operator | Solo developer using Fable 5 in WizardGenie |
| Asset tools | Sorceress 3D Studio, 3D to 2D, Pixel Snap / True Pixel, Sprite Analyzer |
| First milestone | Three-level browser vertical slice |
| Public identity rule | Dark Ratel and fictional lookalikes until written permissions exist |

IMPORTANT This document assumes Fable 5 is selectable in your WizardGenie account. If the model is unavailable, use WizardGenie’s strongest long-context coding model without changing this specification.

Prepared as the sole production authority for the prototype. Where chat instructions conflict with this document, update this document first, then instruct Fable 5 to re-read it.

# Contents

1.  1. How to use this walkthrough

2.  2. Locked game specification

3.  3. WizardGenie project bootstrap

4.  4. Sorceress 3D-to-2D asset pipeline

5.  5. Directional animation and export budget

6.  6. Runtime architecture and data contracts

7.  7. Combat, weapons and human enemy AI

8.  8. Factions, levels and story flow

9.  9. Implementation phases for Fable 5

10.  10. Testing, optimization and release

11.  Appendix A. Animation inventory

12.  Appendix B. Data templates

13.  Appendix C. Recovery prompts

# 1. How to Use This Walkthrough

Place this DOCX—or a plain-text export of it—inside the WizardGenie project’s documentation area. Give Fable 5 one implementation phase at a time. The model must inspect the existing project before editing, preserve working systems, and report changed files and tests after every phase. Do not ask it to generate the complete game in one uncontrolled pass.

## The permanent instruction for Fable 5

Treat “Rage of Ratels — Fable 5 WizardGenie Walkthrough” as the authoritative specification. Before editing: inspect current files, summarize the existing state, and state the phase being implemented. Change only what the active phase requires. Preserve user assets and unrelated working code. Use data-driven definitions; do not hard-code faction, level, boss, or animation content into scene logic. After editing: run the project, fix errors, test the phase gate, and list changed files plus remaining issues. Never invent missing sprite filenames. Use the asset manifest and visible placeholders for absent assets.

## Operating rhythm

- Complete the Sorceress asset contract before serious combat coding.

- Run exactly one phase directive from Section 9.

- Play the build and verify the listed gate.

- Create a WizardGenie checkpoint before starting the next phase.

- Record asset or code changes in CHANGELOG.md.

# 2. Locked Game Specification

Rage of Ratels is a 2.5D lane-based arcade beat-’em-up. Dark Ratel fights human fan armies led by fictional bosses. The pace is deliberately direct: social-media challenge, response cutscene, faction street battle, three-phase boss, defeated-boss evidence paper, and teaser for the next case.

## Non-negotiable rules

- Every combatant is human. No monsters, robots, abstract shapes, spirits, or non-human enemy replacements.

- All real-world-inspired names and faces remain fictionalized unless written permissions are obtained.

- Combat is comic and non-lethal: bruises, torn clothing and knockouts; no gore, dismemberment or death.

- The game has no morality, investigation, argument, reputation or public-opinion meters.

- Dark Ratel wins every gameplay encounter. Evidence papers are fictional arcade collectibles.

- Female-inspired bosses field majority-female armies; male-inspired bosses field majority-male armies.

- The first release is a three-level browser vertical slice: Sound Kleft, Receipt Queen and Miracle Merchant.

## Target presentation

| Area | Locked target |
| --- | --- |
| Viewport | 16:9, logical 1280 × 720; responsive integer scaling where possible |
| Art | 32-bit Afro-comic sprites rendered from rigged 3D characters |
| Camera | Side-scrolling orthographic view with foreground/background lane movement |
| Performance | 60 FPS target; 30 FPS low-effects fallback |
| Players | Solo first; input and camera interfaces remain co-op-ready |
| Language | Nigerian Pidgin and English; every spoken line has English subtitles |
| Controls | Keyboard and XInput-compatible gamepad |
| Distribution | Free browser release; Sorceress Arcade or GitHub Pages-compatible export |

# 3. WizardGenie Project Bootstrap

## Create the project

- Create a new 2D browser game project in WizardGenie at 1280 × 720.

- Set the working title to “Rage of Ratels — Prototype”; use “Dark Ratel” in all runtime data.

- Enable keyboard, gamepad, audio, local save and responsive canvas support.

- Create a minimal boot scene that validates data and asset manifests before opening the title screen.

- Add a visible development HUD toggle for FPS, actor state, hitboxes, hurtboxes, lane coordinates and current encounter.

## Required project structure

/assets/characters/hero/{model,atlases,portraits} /assets/characters/enemies/{standard_m,standard_f,heavy_m,heavy_f,overlays} /assets/characters/bosses/{sound_kleft,receipt_queen,miracle_merchant,...} /assets/weapons /assets/props /assets/environments /assets/ui /assets/audio /data/animations /data/characters /data/factions /data/levels /data/dialogue /src/core /src/combat /src/actors /src/scenes /src/ui /src/audio /docs /tests /tools

## Scene order

Boot → Disclaimer → Title → Case Select → Opening Cutscene → Combat Level → Boss Intro → Boss Fight → Evidence Paper → Results → Next Case Teaser. Pause and Settings must overlay gameplay without destroying scene state.

# 4. Sorceress 3D-to-2D Asset Pipeline

Sorceress should remain the source of truth for character models and animation. WizardGenie consumes exported atlases and metadata; it must never paint over or regenerate source art. Sorceress officially describes its 3D-to-2D tool as rendering animated 3D assets into sprite sheets from selectable camera angles.

## 4.1 Build and rig once

- Create or import the character as GLB, GLTF or FBX in Sorceress 3D Studio.

- Use one humanoid skeleton convention across the hero, standard enemies and compatible bosses.

- Set the root at ground contact between the feet. Root translation stays disabled for looped locomotion.

- Standardize hand sockets for baton, bottle, plank, chair, microphone stand and protest sign.

- Standardize head, back and waist accessory sockets for berets, jackets, bags and faction overlays.

- Keep the model neutral-lit; faction color is part of material palettes, not baked environmental light.

## 4.2 Camera and render contract

| Property | Required value |
| --- | --- |
| Projection | Orthographic |
| View | Slightly elevated 2.5D arcade angle; fixed for every character |
| Directions | N, NE, E, SE, S, SW, W, NW for selected movement clips |
| Frame rate | 12 FPS source; runtime may hold or interpolate timing |
| Hero frame | 64 × 96 px |
| Boss frame | 72 × 104 to 96 × 112 px |
| Background | Transparent RGBA |
| Shadow | Excluded; runtime draws a common ellipse shadow |
| Pivot | Bottom-center at foot contact |
| Facing | Direction stored in metadata; never inferred from filename order |
| Padding | Minimum 4 transparent pixels on every side; no frame clipping |

## 4.3 Export workflow

- Select one approved model, one animation clip and the required directions.

- Render lossless transparent PNG frames from 3D to 2D.

- Run Pixel Snap or True Pixel with one locked project palette and identical cleanup settings.

- Inspect foot stability, weapon sockets, silhouette, frame bounds and alpha fringes.

- Pack frames into a deterministic atlas; do not reorder frames after metadata generation.

- Run Sprite Analyzer and export frame rectangles, pivot, duration and event markers.

- Import atlas PNG and JSON into the matching WizardGenie asset folder.

- Run the in-game animation preview scene before accepting the asset.

DO NOT Do not render every attack in eight directions. Eight-direction combat multiplies memory and cleanup without materially improving a side-view brawler. Use eight directions for locomotion and two directions for combat.

# 5. Directional Animation and Export Budget

The original 569 figure counts base actions, not directional outputs. This production uses eight-direction locomotion and two-direction combat. The revised budget below is the number of animation clips WizardGenie must be able to address.

| Character group | Base actions | Directional rule | Rendered clips |
| --- | --- | --- | --- |
| Dark Ratel | 57 | 11 actions × 8 directions; 46 × 2 | 180 |
| Standard male + female | 56 | 4 locomotion × 8 per rig; remainder × 2 | 160 |
| Heavy male + female | 44 | 4 locomotion × 8 per rig; remainder × 2 | 136 |
| Specialist additions | 34 | All combat additions × 2 | 68 |
| Twelve bosses | 324 | 4 locomotion × 8; 23 other × 2 per boss | 936 |
| Male + female civilians | 16 | 3 locomotion × 8; 5 other × 2 per rig | 68 |
| Effects/environment | 38 | Direction-neutral | 38 |
| TOTAL | 569 | Hybrid directional export | 1,586 |

Estimated full-campaign output is approximately 11,000–12,000 transparent frames. The vertical slice requires the full reusable hero/enemy library but only three bosses, reducing the first milestone to approximately 884 character clips plus 38 effects clips.

## Naming convention

{characterId}__{actionId}__{direction}__{variant}__v{revision}.png dark_ratel__walk__ne__unarmed__v01.png standard_f__baton_heavy__e__sound_boys__v02.png sound_kleft__special_mic_drop__w__default__v01.png

## Directional rules

- Eight directions: idle, combat idle, walk, run, dodge and weapon/carry locomotion listed in the manifest.

- Two directions: attacks, grabs, throws, jumps, damage, knockdowns, taunts, boss specials and evidence poses.

- Directional clips are never mirrored at runtime when costumes, hair, wounds or held props are asymmetric.

- Runtime mirroring is allowed only when the manifest explicitly sets mirrorSafe: true.

# 6. Runtime Architecture and Data Contracts

## Core services

| Service | Responsibility |
| --- | --- |
| AssetRegistry | Loads atlases, validates filenames, returns explicit placeholders for missing assets. |
| InputRouter | Maps keyboard/gamepad actions and leaves a second-player slot available. |
| ActorStateMachine | Owns locomotion, attacks, damage, knockdown, grab, weapon and invulnerability states. |
| CombatResolver | Evaluates active hitboxes against hurtboxes once per attack target. |
| EncounterDirector | Locks arenas, spawns waves, controls exits and starts bosses. |
| DepthSorter | Orders actors/props by lane position with explicit foreground overrides. |
| CameraController | Follows the hero, clamps to arena, adds shake and boss-finish zoom. |
| SaveService | Stores versioned unlocks, scores, settings and completed evidence files. |
| AudioService | Controls music, SFX, ducking and pause-safe playback. |
| DebugOverlay | Shows FPS, state, direction, animation, hitboxes and current encounter. |

## Data-first rule

Characters, factions, attacks, weapons, encounters, bosses, dialogue and levels must live in data files. Scene code interprets data and never contains names such as Sound Kleft or Receipt Queen. This is what makes Sorceress asset replacement and later campaign expansion safe.

## Animation events

- startup: actor may rotate or cancel only when the move definition permits it.

- activeStart / activeEnd: enable and disable hitboxes.

- footstep: play surface-aware step sound.

- weaponRelease: spawn thrown bottle, chair or other projectile.

- impactPause: request hit-stop only after a confirmed hit.

- recoveryEnd: return to locomotion or queued combo action.

- invulnerabilityStart / End: drive dodge and wake-up protection.

# 7. Combat, Weapons and Human Enemy AI

## Movement and lanes

Use world X for horizontal travel, lane Y for foreground/background movement, and a visual Z offset for jumps and launches. Feet collide with the walkable lane; sprite height never changes collision position. Actors may pass vertically only when their lane-distance threshold is clear.

## Dark Ratel move set

- Four-hit light chain with input buffering and a knockback finisher.

- Heavy attack; holding Heavy produces a charged armor-breaking finisher.

- Uppercut launcher, running shoulder, jump punch, jump kick and rear attack.

- Grab, two knees, forward throw, backward throw and ground strike.

- Dodge roll with short invulnerability; no unlimited dodge chaining.

- Rage meter increases from damage dealt and received; Rage special clears nearby crowds.

- Pickup interaction shares the Light button only when a pickup has contextual priority.

## Combat timing defaults

| Parameter | Initial value | Balance rule |
| --- | --- | --- |
| Hero health | 100 | Food cannot heal beyond maximum. |
| Light damage | 8 / 8 / 10 / 16 | Finisher knocks down. |
| Heavy damage | 22 | Charged heavy: 34 and armor break. |
| Dodge invulnerability | 0.24 s | 0.45 s recovery before another dodge. |
| Hit-stop | 40–90 ms | Boss finish may use 160 ms. |
| Max active enemies | 8 | Additional actors wait outside attack slots. |
| Attack slots | 3 normal + 1 specialist | Prevents unreadable dog-piling. |
| Boss stun protection | 1.2 s after recovery | Boss cannot be permanently stun-locked. |

## Weapons

| Weapon | Durability | Behavior |
| --- | --- | --- |
| Baton | 12 hits | Fast two-hit chain and overhead heavy. |
| Bottle | 1 swing or throw | Shatters on impact; never becomes a stabbing weapon. |
| Plank | 3 hits | Slow wide attacks with high knockback. |
| Plastic chair | 2 hits | Two swings or a powerful throw. |
| Microphone stand | 5 hits | Long-range staff attacks. |
| Protest sign | 4 hits | Wide crowd-control arc. |

## Six human enemy roles

| Role | AI behavior | Counterplay |
| --- | --- | --- |
| Fan Brawler | Claims an attack slot, closes lane, uses short combo. | Dodge or interrupt startup. |
| Rush Fighter | Circles, then sprints into a shoulder or slide. | Sidestep and punish recovery. |
| Grappler | Approaches from offset lanes and attempts a grab. | Rear attack or quick light chain. |
| Baton Guard | Blocks frontal lights and uses weapon range. | Grab, charged heavy or flank. |
| Bottle Thrower | Maintains distance and predicts current movement. | Close distance or catch during windup. |
| Heavy Enforcer | Slow armor, chair/plank swings and body slam. | Bait attack; punish or armor-break. |

# 8. Factions, Levels and Story Flow

| Lv | Boss / army | Gender target | Color and identifier | Location |
| --- | --- | --- | --- | --- |
| 1 | Sound Kleft / Sound Boys | 80% male | Electric blue/white; headphones | Lagos studio district |
| 2 | Madam Red Carpet / Pink Carpet Crew | 75% female | Magenta/gold; wrist bands | Premiere/event centre |
| 3 | Campaign Duchess / Duchess Defenders | 75% female | Purple/silver; shoulder sash | Rally/government district |
| 4 | Receipt Queen / Market Influencers | 80% female | Coral/cream; waist bags | Shopping street |
| 5 | Advice Oracle / Oracle Sisters | 80% female | Crimson/black; red jackets | Talk-show compound |
| 6 | Miracle Merchant / Miracle Guards | 80% male | Teal/gold; gold armband | Warehouse/crusade grounds |
| 7 | Mirror Mask / Glamour Crew | 50/50 | Fuchsia/cyan; visor | Nightlife district |
| 8 | Podcast King / Podcast Boys | 75% male | Orange/charcoal; mic badge | Media studio |
| 9 | Street Mic King / Street Mic Army | 85% male | Green/black; caps | Market/concert stage |
| 10 | Cabin Jester / Jollof Boys | 80% male | Burnt orange/white; scarf | Airport/aircraft |
| 11 | Tech Baron / App Empire Guards | 80% male | Navy/cyan; tech vest | Fintech headquarters |
| 12 | Revolution Editor / Revolution Army | 85% male | Yellow/black; yellow berets | Protest/newspaper square |

## Opening cutscene: You Called My Name

- Show a phone close-up containing Sound Kleft’s fictional challenge and rapidly scrolling fan comments.

- Cut to Dark Ratel wrapping his hands in a dim room.

- Dark Ratel records: “Sound Kleft, gather your boys. Tonight, I go give all of una hell.”

- He places the phone down, exits into Lagos night, and the title slams onto the screen.

## Level 1 encounter walkthrough

| Beat | Gameplay |
| --- | --- |
| Roadside bar | Six Sound Boys teach lane movement, light combo and dodge. |
| Bus stop | Break crates; collect the first bottle and baton. |
| Recording district | Rush Fighters and Bottle Throwers arrive from opposite lanes. |
| Studio gate | Baton Guard elite and Heavy Enforcer lock the entrance. |
| Boss entrance | Sound Kleft leaves the studio with blue-white entourage. |
| Phase 1 | Boxing combinations and evasive footwork. |
| Phase 2 | Uses microphone stand; calls two fan reinforcements once. |
| Phase 3 | Faster attacks and armor-breaking mic-drop special. |
| Finish | Slow motion, flash, zoom and unique knockout pose. |
| Evidence | Comic mugshot: swollen eye, torn shirt, missing shoe, crooked headphones; DEFEATED stamp. |

## Vertical-slice levels

Build Receipt Queen second to validate a majority-female faction using the same AI roles. Build Miracle Merchant third to validate male palette variation, larger props and a different boss weapon. Each level uses three waves, one elite encounter, one three-phase boss, two four-panel cutscenes and one evidence paper.

# 9. Implementation Phases for Fable 5

## Phase 0 — Audit and bootstrap

Objective: Create a stable project foundation without gameplay scope creep.

- Inspect WizardGenie’s generated project and identify its actual renderer, scene lifecycle, asset loader, input layer and persistence API.

- Create the folder structure, data validators, development HUD and placeholder asset policy.

- Add README, CHANGELOG and a short architecture record describing the detected WizardGenie runtime.

- Create Boot, Disclaimer and Title scenes with no combat yet.

GATE The browser build opens without console errors, scales to the viewport, accepts keyboard/gamepad confirmation and reports missing assets without crashing.

## Phase 1 — Asset registry and animation preview

Objective: Make Sorceress exports replaceable and verifiable before combat work.

- Implement atlas/metadata loading from the animation manifest.

- Create an animation preview scene that selects character, action, direction, weapon and faction palette.

- Display pivot, frame rectangle, foot line, sockets, frame number and events.

- Provide a clearly labeled human placeholder only when a referenced atlas is absent.

GATE Dark Ratel can preview all available directions; missing clips are listed; no filename is silently guessed.

## Phase 2 — Movement, lanes and camera

Objective: Deliver polished 2.5D navigation with real directional sprites.

- Implement eight-direction input, speed normalization, facing selection and animation switching.

- Add world X, lane Y, visual Z, walkable boundaries and depth sorting.

- Add run, jump, landing and dodge states plus their frame events.

- Implement camera follow, arena clamps, foreground occlusion and optional shake.

GATE Dark Ratel moves in all eight directions without foot sliding, clipping, direction flicker or incorrect depth order.

## Phase 3 — Hero combat and damage

Objective: Complete the playable move set using data-driven attacks.

- Implement input buffering, four-hit light chain, heavy and charged heavy.

- Add uppercut, running shoulder, jump attacks, rear attack and Rage special.

- Add hitboxes, hurtboxes, hit-stop, knockback, launch, knockdown, get-up and invulnerability.

- Add grab, double knee, forward throw, backward throw and ground strike.

- Add a training dummy and frame-data diagnostics.

GATE Every move activates on manifest events, hits once per target, transitions correctly and remains stable at 30 and 60 FPS.

## Phase 4 — Human enemy system

Objective: Implement six readable human roles with male and female rigs.

- Create the shared human actor controller and role-specific AI strategies.

- Add attack-slot coordination, lane approach, off-screen entrance and crowd spacing.

- Add standard male/female and heavy male/female visual profiles.

- Add faction palette and accessory overlays independent of AI behavior.

GATE A mixed six-enemy wave stays readable, never exceeds attack-slot limits and contains no non-human substitute actors.

## Phase 5 — Weapons and destructibles

Objective: Deliver the baton, bottle and breakable-object fantasy.

- Implement contextual pickup, held-weapon state, durability, drop and disarm.

- Implement baton, bottle, plank, chair, microphone stand and protest sign.

- Implement breakable crates, tables, speakers, stalls, barriers, bins and studio equipment.

- Add deterministic drops for food, score, Rage refill and weapons.

GATE All weapons align to hand sockets, break at the configured durability, and never corrupt the actor state after pickup, throw or disarm.

## Phase 6 — Sound Kleft vertical slice level

Objective: Build the complete beginning-to-evidence gameplay loop.

- Implement opening motion-comic cutscene and subtitle advance/skip behavior.

- Build the roadside bar, bus stop, recording district and studio compound encounters.

- Implement Sound Kleft’s three phases, reinforcements, stun protection and final knockout.

- Implement evidence-paper reveal, results, score persistence and next-case teaser.

GATE A new player can start from the disclaimer and finish the evidence screen without developer commands, blockers or placeholder UI.

## Phase 7 — Receipt Queen and Miracle Merchant

Objective: Prove reusable factions, bosses and environment data.

- Create the coral/cream majority-female Market Influencers without cloning Sound Boys visually.

- Create Receipt Queen’s three unique boss phases and evidence paper.

- Create the teal/gold majority-male Miracle Guards and warehouse environment.

- Create Miracle Merchant’s three unique phases and evidence paper.

- Add Case Select and unlock progression across all three levels.

GATE All three case files run from shared systems, preserve correct gender ratios and faction identifiers, and save completed evidence files.

## Phase 8 — Polish, accessibility and publishing

Objective: Turn the vertical slice into a stable public browser build.

- Add remapping, subtitle size, reduced shake/flashes, color-independent faction identifiers and audio sliders.

- Pool actors, effects, projectiles and destructible fragments; profile worst-case waves.

- Test pause, focus loss, fullscreen, gamepad disconnect and corrupted local save recovery.

- Add credits, fictional-content disclaimer and cleared asset list.

- Export and test the final build using WizardGenie’s supported publishing path.

GATE The release candidate passes the matrix in Section 10 and maintains 60 FPS target or the documented 30 FPS fallback.

# 10. Testing, Optimization and Release

## Mandatory test matrix

| Area | Required scenarios | Pass condition |
| --- | --- | --- |
| Input | Keyboard, XInput pad, remap, disconnect, focus loss | No stuck actions; correct prompts |
| Animation | All directions, weapon variants, boss phases | No foot drift, clipping or missing frames |
| Combat | Combos, grabs, trades, multi-hit, knockdown, wake-up | No double hits, locks or permanent stun |
| AI | 1, 4 and 8 enemies; every role; mixed genders | Readable spacing and attack-slot limits |
| Weapons | Pickup, use, throw, break, disarm, scene transition | Correct sockets, durability and cleanup |
| Scenes | Skip cutscene, pause, restart, lose, win, next case | No orphan actors/audio or lost progress |
| Save | New save, completed case, corrupted data, version migration | Safe defaults and preserved valid data |
| Performance | Eight enemies, effects, destructibles and boss | 60 FPS target; 30 FPS fallback |
| Accessibility | Large subtitles, reduced flash/shake, color-blind check | All threats and factions remain readable |
| Content | Every enemy and boss | Human presentation only; fictional names/faces |

## Definition of done: vertical slice

- Three complete case files with opening/closing cutscenes and evidence papers.

- Dark Ratel’s full 57-action base library connected to directional export data.

- All six human enemy roles represented by male and female assets.

- Three three-phase bosses with unique specials and final knockout sequences.

- Six weapons, core destructibles, pickups, score, Rage, health and results.

- Keyboard/gamepad support, versioned save, pause, settings and accessibility options.

- No unresolved console errors, missing required assets, blocking TODOs or unlicensed real likenesses.

## Release packaging

Export a clean browser build, source checkpoint, asset manifest, credits/rights list, animation report and known-issues file. Do not publish the VDM name, real boss names, real movement logos or exact faces until permissions and title clearance are complete.

# Appendix A. Animation Inventory

## Dark Ratel — 57 base actions

Movement/staging (10): neutral idle, combat idle, walk, run, turn/skid, jump takeoff, air loop, landing, dodge roll, level entrance.

Unarmed combat (18): light punches 1–2, body blow, combo finisher, heavy, charged heavy, uppercut, running shoulder, jump punch, jump kick, rear attack, grab start, grab hold, knees 1–2, forward throw, backward throw, Rage special.

Weapons/objects (15): small pickup, large pickup, carry idle, carry walk, large throw, baton idle/walk/strikes 1–2/heavy, bottle idle/walk/swing/throw, break/open object.

Damage/defeat (9): high hit, body hit, rear hit, stunned, front knockdown, back knockdown, grounded, get-up, player knockout.

Presentation (5): taunts 1–2, victory, boss staredown, evidence pose.

## Enemy and boss templates

| Template | Base actions | Notes |
| --- | --- | --- |
| Standard male | 28 | Shared locomotion, basic combat, weapons, damage and cheer. |
| Standard female | 28 | Same state contract; independent art and silhouette. |
| Heavy male | 22 | Slower locomotion, armored attacks, large-prop support. |
| Heavy female | 22 | Same state contract; independent art and silhouette. |
| Specialist additions | 34 | Rush, grappler, baton and bottle role actions for both genders. |
| Boss template | 27 each | 6 movement/phase, 8 standard combat, 4 specials, 6 defense/damage, 3 presentation. |
| Civilian rigs | 8 each | Idle, walk, flee, cheer, cower, point, record and celebrate. |

# Appendix B. Data Templates

## Animation manifest record

{ "id": "dark_ratel.walk.ne.unarmed", "atlas": "assets/characters/hero/atlases/dark_ratel_walk.png", "action": "walk", "direction": "ne", "fps": 12, "loop": true, "pivot": { "x": 0.5, "y": 1.0 }, "mirrorSafe": false, "sockets": { "rightHand": "hand_r", "leftHand": "hand_l" }, "events": [{ "frame": 2, "type": "footstep" }, { "frame": 6, "type": "footstep" }] }

## Faction definition

{ "id": "sound_boys", "displayName": "Sound Boys", "primary": "#1687FF", "secondary": "#FFFFFF", "identifier": "headphones", "genderWeights": { "male": 0.8, "female": 0.2 }, "roles": ["brawler", "rush", "grappler", "baton", "bottle", "heavy"] }

## Attack definition

{ "id": "hero_light_1", "animation": "light_1", "damage": 8, "startupMs": 90, "activeMs": 80, "recoveryMs": 150, "hitbox": { "forward": 42, "lane": 20, "height": 54 }, "knockback": 35, "hitStopMs": 45, "cancelTo": ["hero_light_2"] }

# Appendix C. Recovery Prompts

## When Fable 5 changes too much

Stop. Compare the working tree to the last WizardGenie checkpoint. Keep only changes required by the active phase in the walkthrough. Restore unrelated working behavior without deleting user assets. Run the phase gate again and report the minimal final diff.

## When an asset is missing

Do not invent or rename sprite files. Read the animation manifest. Render the standard human placeholder with the missing asset ID visible. Add the missing record to the asset report and continue only if the phase gate allows placeholders.

## When combat becomes unstable

Freeze new feature work. Reproduce the issue in the training scene. Enable state, hitbox, hurtbox and animation-event diagnostics. Fix the smallest state transition or timing defect, then test at 30 and 60 FPS. Do not rebalance damage values to hide a state-machine defect.

End of authoritative walkthrough.